🏗 BUILDERKAKI.SG FOUNDER'S LAUNCH ROADMAP From Zero to Investor-Ready in 90 Days Prepared for: BuilderKaki Founder ¦ May 2026

## Your Honest Starting Position

You have a well-researched business plan, real industry knowledge, and a clear market gap. Here is what that means practically:

| ✅ YOUR STRENGTHS | ⚠️ GAPS TO CLOSE |
| --- | --- |
| → Deep domain expertise in façade & construction → Pain points validated (72% late payment stat is real) → Hyper-local positioning — Singlish, BCA data, SG-specific → Revenue model is diversified and realistic → Clear TAM / SAM figures investors can verify | → No technical co-founder — biggest blocker for investors → No MVP or prototype — nothing to demo → No incorporated entity yet → No paying or beta users → No S$120k in hand |

## Why This Order Matters

Most first-time founders try to raise money first. That's the wrong order when you're non-technical. Investors at pre-seed back teams and traction, not plans. Here is the correct sequence:

THE CORRECT SEQUENCE

→ STEP 1 → Find a technical co-founder (this week, ongoing) → STEP 2 → Incorporate BuilderKaki Pte Ltd (this week, costs ~S$300) → STEP 3 → Build scrappy MVP together (Month 1–2) → STEP 4 → Get 200 beta users and real feedback (Month 2–3) → STEP 5 → Raise seed capital with proof (Month 3 onwards) → STEP 6 → Scale with money, not before it

Trying to raise before Steps 1–4 will waste 3–6 months on investor rejections. With a tech co-founder and even a basic MVP, your fundraising timeline compresses from 6 months to 6 weeks.

## Week 1 Action Plan — Start Today

These 7 actions cost you nothing but time. Do them in parallel.

### Day 1–2: Administrative Foundations

- Register BuilderKaki Pte Ltd on BizFile+ (bizfile.acra.gov.sg) — S$315, done same day online

- Open a DBS/OCBC business account — bring ACRA cert, takes 1 week to activate

- Secure the domain builderkaki.sg at SingTel/Vodien (~S$20/yr) if not already owned

- Create a professional Gmail: founder@builderkaki.sg for all business comms

### Day 2–5: The Technical Co-Founder Hunt (Most Important)

This is your #1 job for the next 4 weeks. A tech co-founder is worth more than the S$120k investment because they bring skills, not just money. Here is where to find one:

- NUS Enterprise / NTU Startup incubators — post on their co-founder boards; they have CS graduates looking for ideas

- Antler Singapore — apply as a founder seeking a technical co-founder; they run cohorts specifically for this

- Startup SG co-founder matching events — free government-backed meetups

- LinkedIn — search 'full-stack developer Singapore startup' + message directly with your deck

- Reddit r/SGExams and r/singapore — post in the startup/tech threads

- Tech in Asia, e27 forums — dedicated founder matching sections

What to offer your tech co-founder: 20–30% equity (vesting over 4 years with 1-year cliff), CTO title, equal say in product decisions. They build, you sell. That is the split.

### Day 3–5: Validate Before You Build

Do not spend a dollar on development until you have done this:

- Send 50 WhatsApp messages to real contractors you know — share the one-pager concept, ask 3 questions: Would you pay S$50/mo? What's your biggest pain? What would make you sign up day one?

- Join 5 contractor WhatsApp groups (ask contacts to add you) — observe for one week before posting anything

- Email 20 material suppliers (aluminium, glass, sealants) asking if they'd pay S$800/mo for banner ads on a contractor directory — their reply alone is proof of demand

## What to Build First — MVP Scope

The business plan Phase-0 is well scoped. Here is what is essential vs. what can wait:

| BUILD IN MONTH 1–2 (MVP) | DEFER TO MONTH 3+ |
| --- | --- |
| ✓ Public contractor directory (pull BCA open data) ✓ Company profile pages (name, licence, contact) ✓ Simple job post board (post + view only) ✓ Email sign-up + waitlist ✓ Basic safety score (from BCA incident data) ✓ 5 free video lessons (record yourself on Zoom) | ✗ Stripe payments (waitlist first, charge later) ✗ Kaki Points / gamification system ✗ NFT certificates on Polygon ✗ Mobile app (PWA is fine for now) ✗ Multi-language support ✗ Regional clone sites (.my .th) |

TECH STACK RECOMMENDATION (tell your co-founder)

→ Front-end: Next.js — fast, SEO-friendly, easy to host on Vercel for free initially → Database: Firebase or Supabase — free tier is enough for 0–1,000 users → Auth: Supabase Auth (SMS OTP built in) — saves 2 weeks vs custom build → Video: YouTube unlisted embed — free, mobile-friendly, zero infrastructure → Payments: Stripe — only add when you have 10 paying users confirmed → Hosting: Vercel (free) → upgrade when you hit limits → Total infra cost Month 1–2: S$0–S$50

## Raising the S$120k Seed Round

With no MVP and no co-founder, you are raising too early. Once you have both, here is your path:

### Who to Approach (in this order)

- Friends & Family — fastest, lowest bar; target S$20–30k to extend runway while you find angels

- Angel investors in construction tech — search LinkedIn for 'angel investor Singapore construction'; 5 warm intros beat 50 cold emails

- Entrepreneur First (EF) Singapore — competitive program but they fund pre-product founders and help you find a co-founder too

- Startup SG Founder Grant — S$50k government grant, non-dilutive, requires Singapore citizen/PR, 1:1 match from a mentor-investor

- Antler Singapore — takes 10% equity, provides S$100k+ funding, helps build the team; application opens quarterly

- SEEDS Capital / NRF — later stage, but worth knowing exists for Series A

### What Investors Will Ask You

Prepare honest answers to these 6 questions before any meeting:

- Why you? — 14 years façade experience, know the pain from inside

- Who is your technical co-founder? — You must have an answer here

- Show me traction — even 50 waitlist sign-ups and 10 interview quotes from contractors

- Why can't Procore or Autodesk do this? — Hyper-local content, Singlish UX, price point ($50 vs $500+), government relationships

- What does S$120k get you? — 8 months runway, 1,000 paying profiles, regional roadmap

- What's your exit? — Trade sale to Procore/Oracle at 6–8x EBITDA, Year 5

STARTUP SG FOUNDER GRANT — APPLY THIS MONTH

→ Amount: S$50,000 (non-dilutive — you keep all equity) → Requirement: Singapore citizen or PR, first-time founder, incorporated company → Match: Requires a qualified mentor-investor to co-invest S$10k → Timeline: 4–8 weeks from application to decision → Apply at: startupsg.gov.sg/programmes/startup-sg-founder → This is your fastest path to non-dilutive capital — apply in parallel with co-founder search

## 90-Day Timeline

| Phase | Actions |
| --- | --- |
| NOW Week 1 | ✓ Incorporate BuilderKaki Pte Ltd on BizFile+ ✓ Secure domain + professional email ✓ Begin co-founder search: Antler, NUS Enterprise, LinkedIn ✓ Send 50 WhatsApp validation messages to real contractors ✓ Apply for Startup SG Founder Grant |
| MONTH 1 Weeks 2–4 | ✓ Continue co-founder interviews (aim for 10+ conversations) ✓ Build basic Notion or Google Sites mock-up to show investors ✓ Collect 50 contractor waitlist sign-ups (use a Google Form) ✓ Record first 2 video lessons on Zoom (screen share + face cam) ✓ Shortlist 1–2 co-founder candidates; do a paid trial project together |
| MONTH 2 Weeks 5–8 | ✓ Co-founder confirmed; assign equity, sign founders agreement ✓ MVP live: directory + job board + 5 videos (Vercel/Firebase) ✓ Closed beta: 200 users, collect NPS, fix top 3 complaints ✓ Land first 3 material supplier ad agreements (verbal is fine) ✓ Pitch deck finalised with real traction data |
| MONTH 3 Weeks 9–12 | ✓ Public launch with WhatsApp referral campaign ✓ First 10 paying premium profiles at S$50/mo ✓ Begin angel + Antler investor conversations with deck + demo ✓ Apply for any relevant MAS/ESG grants (Enterprise Dev Grant) ✓ Media: pitch story to Tech in Asia or e27 for free press |

## Metrics That Prove the Business to Investors

Track these from Day 1. Even small numbers tell a story if the trend is right.

| Milestone | Target | Deadline | Why It Matters |
| --- | --- | --- | --- |
| Waitlist sign-ups | 200 | End of Month 1 | Proves demand before you build |
| Contractor interviews done | 30 | End of Month 1 | De-risks assumptions in the plan |
| Beta users (active) | 200 | End of Month 2 | Proves retention, not just sign-ups |
| NPS score | >40 | End of Month 2 | Investors love this number |
| Paying profiles | 10 | End of Month 3 | Proves willingness to pay |
| Supplier ad LOIs | 3 | End of Month 3 | Proves B2B revenue path |
| Monthly revenue | S$500+ | Month 3 | Any revenue beats zero |

## Mistakes to Avoid

- Paying a freelancer to build the MVP before you have a co-founder — you will spend S$20–40k and get code you cannot maintain

- Pitching investors before you have a demo and a tech partner — you will get rejected and burn bridges

- Building everything in the plan before getting user feedback — the plan is a hypothesis, not a blueprint

- Giving away too much equity too early — stay above 60% through seed round if possible

- Trying to do .my and .th before Singapore is profitable — one market at a time

- Ignoring PDPA from Day 1 — appoint a data protection officer early; BCA data is public but user data is not

## Your First Three Calls This Week

CALL 1 — Antler Singapore

→ What: Antler is a global early-stage VC that helps founders find co-founders and funds pre-product → Why: They may fund you AND help you find your tech co-founder in one program → Action: Apply at antler.co/location/singapore — applications reviewed monthly → Contact: Email singapore@antler.co with a 3-paragraph pitch (problem, solution, you)

CALL 2 — NUS Enterprise / BLOCK71

→ What: Singapore's most active startup community, connected to NUS computing students → Why: Best place to find a technical co-founder who understands the local ecosystem → Action: Email enterprise@nus.edu.sg asking about co-founder matching programs → Also: Attend their monthly startup events — walk in, introduce yourself, be direct

CALL 3 — Startup SG Founder Grant

→ What: Government non-dilutive grant of S$50k for first-time Singapore founders → Why: S$50k with no equity given up — this is free money if you qualify → Action: Visit startupsg.gov.sg and check eligibility (need SG citizen/PR, incorporated co.) → Timeline: Apply as soon as your Pte Ltd is registered — takes 4–8 weeks

The contractors need this platform. Your 14 years on-site is your unfair advantage. Start with one WhatsApp today. Build everything else from there.